# Flight Simulator Development

Project Feasibility & Technical Specification Report

Prepared: January 5, 2026

# 1. Executive Summary

This report documents a technical discussion regarding the development of a browser-based flight simulator with steam gauge instrumentation. The proposed simulator targets a medium complexity level with full IFR panel instrumentation, joystick support, and navigation capabilities. The project is feasible within an estimated 3-3.5 hours of development time with minimal resource requirements (5-8 MB total).

# 2. Project Scope & Objectives

## 2.1 User Goals

- Playing and enjoying the flight simulation experience

- Learning real instrument scan patterns and interpretation

- Understanding aviation navigation principles (VOR, NDB, ILS, DME)

## 2.2 Instrument Panel Style Decision

Two options were discussed for the instrument panel presentation:

### Option A: Steam Gauges (Recommended)

Classic Cessna 152-style analog instruments with round bezels, physical-looking needles, and traditional markings. Features include the brown/blue attitude indicator horizon ball, rotating drum digits on the altimeter with Kollsman window, airspeed indicator with colored arcs (white/green/yellow/red), and sweeping VSI needle.

Advantages: More authentic feel, teaches real instrument scan techniques, better for learning actual aviation instrument interpretation, visually satisfying.

### Option B: Digital/Glass Cockpit

G1000-style presentation with tape-style altitude and airspeed indicators, synthetic horizon, and digital readouts.

Advantages: Easier to code, modern appearance. Disadvantages: Feels more like a "game HUD", less educational value for traditional instrument flying.

# 3. Technical Specifications

## 3.1 Complexity Tiers Discussed

| Tier | Features Included |
| --- | --- |
| Simple | 2D/basic 3D with lift/drag/thrust/gravity physics, working basic instruments (AI, ALT, ASI, HDG, VSI), keyboard input, basic terrain |
| Medium | Proper 3D environment (Three.js), realistic aerodynamic model with AoA/stall/ground effect, multiple camera views, simple autopilot modes, day/night cycle, procedural terrain |
| Complex | Full 6-DOF flight dynamics with stability derivatives, realistic systems (fuel, electrical, hydraulics), photorealistic scenery - approaches X-Plane/MSFS territory |

Selected Target: Medium Complexity with Extended IFR Panel

## 3.2 Proposed Instrument Panel Layout

The panel extends beyond the basic six-pack to include full IFR navigation instruments:

| Left Panel | Center Panel | Right Panel |
| --- | --- | --- |
| ASI (Airspeed Indicator) | AI (Attitude Indicator) | ALT (Altimeter) |
| Turn Coordinator | HSI (replaces HDG) | VSI (Vertical Speed) |
| Radio Altimeter | RMI | DME-1 / DME-2 |

Note: Green cells indicate additional IFR instruments beyond the basic six-pack.

## 3.3 Additional Instrument Complexity Assessment

| Instrument | Complexity | Implementation Notes |
| --- | --- | --- |
| Radio Altimeter | Easy | Aircraft altitude minus terrain height. Simple gauge, 0-2500ft range with DH bug. |
| RMI | Medium | Rotating compass card + two bearing needles (ADF/VOR). Requires simulated navaid positions. Bearing math is simple trigonometry. |
| HSI | Medium-High | Most complex instrument: rotating card, CDI bar, course selector, TO/FROM flag, glideslope diamonds, heading bug. Well-defined logic but many moving parts. |
| DME-1 / DME-2 | Easy | Digital readouts showing distance to two selected stations. Can include groundspeed and time-to-station calculations. |

# 4. Resource Estimates

## 4.1 File Size Breakdown

| Component | Size |
| --- | --- |
| Three.js library | ~600 KB |
| HTML/JS/CSS code | ~80-120 KB |
| Procedural terrain (code-generated) | ~0 (no files) |
| Simple aircraft 3D model | ~200-500 KB |
| Instrument textures (optional) | ~500 KB |
| Engine/wind sounds (optional) | ~2-3 MB |
| TOTAL (with IFR instruments) | ~5-8 MB |

Note: Everything runs client-side in the browser. No massive scenery downloads required. No gigabytes involved.

## 4.2 Development Time Breakdown

| Task | Estimated Time |
| --- | --- |
| Three.js scene + camera setup | ~10 min |
| Flight dynamics engine (lift/drag/thrust) | ~20-25 min |
| Steam gauge panel (basic 6 instruments) | ~30-40 min |
| IFR instruments (RAD ALT, RMI, HSI, DME) | ~45-60 min |
| Procedural terrain with horizon | ~15 min |
| Gamepad API joystick support | ~10-15 min |
| Aircraft model + controls integration | ~15 min |
| Navigation data integration | ~15-20 min |
| Testing & tuning | ~15-20 min |
| TOTAL ESTIMATED TIME | ~3-3.5 hours |

# 5. Navigation Data Options

For the navigation instruments (RMI, HSI, DME) to function, the simulator requires navaid positions. Two approaches were discussed:

## 5.1 Option 1: Simple JSON (Recommended to Start)

Manually define a small set of navaids in a simple JSON structure. Takes approximately 5 minutes to set up and is perfect for initial testing and development.

Example structure: VORs with ID, frequency, lat/lon; NDBs with ID, frequency, lat/lon; ILS with ID, frequency, course, lat/lon.

Advantages: Quick setup, no file parsing needed, can hardcode familiar Greek FIR navaids (ATH, KEA, etc.).

## 5.2 Option 2: X-Plane Navdata Import

Parse X-Plane's earth_nav.dat format directly. User offered to provide X-Plane-like navdata.

Format example: "3  37.950000  23.944000  256  11440  130  0.0  ATH  ATHINA VOR/DME"

Considerations: Full earth_nav.dat file is approximately 15 MB. Would require regional filtering by lat/lon bounding box (e.g., Greek FIR only). Adds a few seconds to load time.

Advantages: Real-world accurate data, comprehensive coverage, can leverage user's existing ARINC/navigation expertise.

## 5.3 Recommended Approach

Start with Option 1 (hardcoded JSON with 3-4 navaids near a fictional LGAV-area) to validate VOR tracking, ILS intercepts, and DME readouts. Once validated, add an X-Plane navdata loader with regional filtering as an enhancement.

# 6. Proposed Deliverables

Upon completion, the simulator will include:

- Flyable Cessna 152-ish aircraft with realistic physics (65hp, ~87kt cruise, ~50kt stall)

- Full steam gauge six-pack (ASI, AI, ALT, Turn Coordinator, HSI, VSI)

- Extended IFR panel (Radio Altimeter, RMI, DME-1/DME-2)

- Procedural terrain with hills and horizon

- Joystick support (axes mapped to pitch/roll/yaw/throttle via Gamepad API)

- Functional navaids (VORs, NDBs, ILS) for navigation practice

- Runs entirely in browser as a single HTML file

- Realistic needle physics (VSI lag, gyro precession on heading)

# 7. Questions to Help You Decide

Please consider the following questions to finalize the project scope:

## 7.1 Instrument Panel

- Do you want steam gauges (recommended) or digital/glass cockpit style?

- Is the proposed panel layout (six-pack + RAD ALT + RMI + HSI + DME) correct, or would you like any modifications?

## 7.2 Navigation Data

- Should I start with hardcoded JSON navaids (faster), or do you want to provide X-Plane navdata from the beginning?

- If using X-Plane data, what geographic region should be loaded? (e.g., Greek FIR bounding box)

- Do you have specific navaids you'd like included for testing (e.g., ATH VOR, LGAV ILS approaches)?

## 7.3 Aircraft & Flight Model

- Is a Cessna 152-like flight model acceptable, or would you prefer different performance characteristics?

- Any specific V-speeds or performance numbers you'd like me to target?

## 7.4 Features & Priorities

- Should I include audio (engine sounds, wind noise), or keep it silent for now?

- Any preference on terrain style (flat with runway markers, procedural hills, specific area recreation)?

- Would you like multiple camera views (cockpit, chase, external), or just cockpit view?

## 7.5 Final Confirmation

- Ready to proceed? If yes, I can begin building iteratively so you can test as we go.

— End of Report —